## Slide 1: An Agile Approach to Teamwork

## Slide 2: What is Agile?
An iterative approach to development
A flexible process that provides a framework to handle requirement changes as they evolve
A focus on planning that matches the reality of a fast pace modern world

## Slide 3: Waterfall vs Agile
Waterfall Planning Methodology
  Fixed plans for features, timeline, and budget
  Requires a total overhaul to adapt if plans change at any point
  Produces a preplanned result that matches requirements set out at the start of the project
  This approach is better suited to contract work where bids are needed and requirements are static (i.e. Government contracts)
Agile Planning Methodology
  Iterative planning for story points
  Can shift quickly to changing requirements
  Produces a result that matches requirements at the end of the project
  This approach is better for general software development that is trying to solve a business problem for stakeholders and customers
What if a customer where to change their mind on a requirement?

## Slide 4: Software Development Lifecycle
An Agile Approach

## Slide 5: SDLC under Agile
Planning
Review
Design
Develop
Testing
Planning
Gather requirements
Creation of story points
Design
Planning execution of story points
Make technical choices like platform/architecture
Develop
Write code to fulfill requirements
Testing
Create test cases based upon requirements set forth
Review
Ensure story points are completed and all requirements are fulfilled

## Slide 6: Team Roles
An Agile Approach

## Slide 7: Product Owner
Key duty is to represent the stakeholder’s interests
Ensures the team remains focused on delivery of features to solve business logic problems
Primary point of contact with stakeholders
Shares accountability for managing the backlog of story points
  Ensuring priority of development of next story points
  Makes sure backlog items are visible and clearly stated, resolving ambiguity as it comes up

## Slide 8: Scrum Master
In charge of ensuring scrum events happen and are effectively used
Facilitate communication to resolve roadblocks encountered during development
Shares accountability for managing the backlog of story points
  Ensuring priority of development of next story points
  Makes sure backlog items are visible and clearly stated, resolving ambiguity as it comes up

## Slide 9: Developers
Writes the code to fulfill story point requirements
Works in planning to estimate times of each story point
Writes tests to ensure requirements are met

## Slide 10: Works Cited
Charles G. Cobb. (2015). The Project Manager’s Guide to Mastering Agile: Principles and Practices for an Adaptive Approach. Wiley.
Decode Waterfall vs Agile: Which Method Works Best for Your Project? (n.d.). https://www.usemotion.com/blog/waterfall-vs- agile
Graves, E. (2022, October 5). Agile Principle 2: Welcoming changing requirements. www.playbookhq.co.
Rahman, J. (2023, January 11). Uncovering the product owner role. Scrum.org. https://www.scrum.org/resources/blog/uncovering- product-owner-role